BIM Execution Plan

# Template

Project: [Insert Project Name]

CDE: Autodesk Construction Cloud (ACC)

Tools: Revit, Navisworks, AutoCAD, Autodesk Docs, Bluebeam

Version: 1.0

Date: [Insert Date]

Table of Contents

2	PURPOSE	3

3	Project Overview	3

4	BIM Objectives and Uses	3

5	Project Team & Stakeholders	3

6	Roles and Responsibilities	4

7	BIM Scope	4

8	Deliverables Milestones	5

9	Model Deliverables	5

10	Modeling Standards	6

11	Model Exchange and Collaboration	6

12	Clash Detection and Coordination	7

13	Common Data Environment (ACC)	7

14	Quality Control / QA	7

# PURPOSE

The BIM Execution Plan (BEP) details how the BIM Group, Design Division, and Consultants will collaborate for effective BIM use. It specifies processes for information exchange, coordination, and collaborative design, while highlighting BIM’s value in data reuse throughout the project lifecycle. The BEP clarifies workflows for compliance and consistent digital delivery, ensuring reliable BIM data during each Stage.

Refer to the ATL BIM Standard for unaddressed issues; this BEP notes any project-specific changes.

# Project Overview

| Project Title | [Insert here] |
| --- | --- |
| Client | [Insert here] |
| Location | Atlanta, Georgia |
| Project Description | [Insert here] |
| Project Phase | [Insert here] |
| Project Number | [Insert here] |

# BIM Objectives and Uses

Design Authoring (Revit)

Coordination & Clash Detection (Navisworks, ACC Coordination)

4D Sequencing (Navisworks Timeliner)

Quantity Takeoffs (Revit, Navisworks Quantification)

Facilities Management (Tandem)

# Project Team & Stakeholders

ATL-Team

| Name | Company | Role | Email | Phone |
| --- | --- | --- | --- | --- |

WSP-Team

| Name | Company | Role | Email | Phone |
| --- | --- | --- | --- | --- |

Consultant-Team

| Name | Company | Role | Email | Phone |
| --- | --- | --- | --- | --- |

# Roles and Responsibilities

BIM Manager: Oversees all modeling standards, clash detection, ACC structure

BIM Coordinators: Per discipline, responsible for weekly model updates

Model Authors: Responsible for geometry and data

ACC Admin: Controls user access, folder structure, permissions

# BIM Scope

Model Authoring Software: Autodesk Suite

Coordination Software: Navisworks Manage, BIM Collaborate

LOD/LOI: Based on ATL-STD-EXC-IDP2025-v1 (Information Delivery Plan)

Model Discipline Breakdown:

- List of all the disciplines to be filled in this table:

| Discipline | File Name | Description |
| --- | --- | --- |
| Architecture | F1021014-ATL-XX-M3-A-01.rvt | Existing Conditions |

# Deliverables Milestones

| STEPS | DESCRIPTION | DATE |
| --- | --- | --- |
| Mobilization & Definition | Gather essential resources, establish project goals, timelines, and responsibilities. | TBD |
| Design Kickoff | Coordinate team efforts, share insights, ensure alignment on project objectives. | TBD |
| BIM Kickoff | Address BIM team roles, software requirements, standards, and BIM execution strategy. | TBD |
| BIM Execution Plan Submission | Submit and approve the BIM Execution Plan outlining BIM processes, standards, and workflows. | TBD |
| Models Submission for Each Trade | Submit models regularly through ACC platform for coordination and clash detection. | TBD |
| BIM Final Review | Comprehensive assessment of models submitted by each trade through ACC platform. | TBD |
| Final Model Submission for Each Trade | Final coordinated and validated models ready for construction and facility management. | TBD |

Figure 1 - Timeline

# Model Deliverables

Design Phase: RVT, NWC, PDF, DWG

Construction Phase: +4D simulations

As-Built: LOD 450 Revit models

Delivery Format: Revit 2025, Navisworks NWC/NWD, IFC where applicable

# Modeling Standards

File Naming Convention:

- Project-Originator-Level-Type-Role-Number

- e.g.  F1021014-ATL-XX-M3-A-01.rvt

Revit Templates: Use ATL standard Revit templates

Coordinate System: ATL base point and shared coordinates established via internal procedures. Please review: ATL-STD-DOC-BIM_Revit Project Setup2025-v1 document.

Model Setup: Linked models with origin management using Shared Coordinates

Object Naming and Classification: Uniformat customized for ATL. Please review the ATL-STD-EXC-IDP2025-v1.exe

# Model Exchange and Collaboration

CDE Platform: Autodesk Construction Cloud (ACC)

Folder Structure: Standardized ACC hierarchy with permission-based access. Please review: ATL-STD-DOC-BIM_Standards2025-v1

| Folder | Purpose |
| --- | --- |
| WIP | Internal workspaces for each discipline/team. Only accessible by authoring team. |
| Shared | Contains information models/data that have been checked and approved for cross-discipline coordination. |
| Published | Final deliverables for construction or handover (e.g., IFC drawings, certified models). |
| Archive | Secure and immutable records of each project phase or milestone by date. |

Model Sharing Frequency: Weekly uploads for coordination

Collaboration Platform: BIM Collaborate Pro (live linking with Revit Cloud Worksharing)

Review Process: ACC Issues tracking, Model Coordination module for clashes.

Create a subfolder for each submission in the Published folder:

| Autodesk Construction Cloud (ACC) folder for Milestone Submissions |  |  |  |  |
| --- | --- | --- | --- | --- |
| Autodesk Construction Cloud | Publish Folder | Submission |  | Date |
| e.s. Folder Name: | 30% Submission 01/01/2026 |  |  |  |

# Clash Detection and Coordination

Clash Software: Navisworks Manage + ACC Model Coordination

Frequency: Monthly

Tolerance Settings: (e.g., 1/2" MEP, 1" Architectural)

Clash Assignment Workflow: ACC Issues assigned by BIM Manager to discipline leads

Tracking: Issues resolved through ACC and logged with reports

Follow the Standardized color scheme:

| Discipline | Color |
| --- | --- |
| Architectural | Cyan |
| Electrical | Yellow |
| Electronics | White |
| Vertical Circulation | Orange |
| HVAC | Green |
| Plumbing | Magenta |
| Fire Protection | Red |
| Structural | Blue |

# Common Data Environment (ACC)

CDE Setup:

- Autodesk Docs for storage

- Model Coordination for clash

- Design Collaboration for worksharing

Folder Permissions: Owner, Design Team, Contractor, Viewer

Audit Logs & Version Control: Enabled

Backup Strategy: Daily backup via ACC, version tracking enabled

Mobile Access: Field tools configured for site use (PlanGrid/Autodesk Build)

# Quality Control / QA

Model Audit Schedule: Monthly QA review of Revit models

BIM Model Checklists: (LOD completeness, naming conventions, etc.)

Navisworks Clash Reports: Distributed weekly

Design Review Protocol: Based on Design Collaboration Packages in ACC

Validation Tool Autodesk Doc